# Falcon Team

Leader: Eng \ Abdelrahman Ramadan

Team member

- Kerolos George

- Abdelsabour Mohamed

- Nour Hussein

- Mahmoud Sameeh

- Mohamed Wageeh

# ParaSoft Demo Website

ParaBank is a demo site used for demonstrations of Parasoft software solutions.

All materials herein are used solely for simulating a realistic online banking website.

In other words: ParaBank is not a real bank!

For more information about Parasoft solutions please visit us at:

www.parasoft.com or call 888-305-0041

Test Items

System Under Test (SUT):

- Web Application: ParaBank Demo Site

- URL: https://parabank.parasoft.com/parabank

Test Environment

Hardware/Software Requirements:

- Operating System: Windows 11 Pro

- Browsers: Google Chrome (Latest Stable), Mozilla Firefox (Latest Stable)

- Network: Public Internet Connection

Tools:

- Test Management: Jira.

- Documentation: Google Docs, Excel.

- Communication: Discord.

- Version Control: GitHub.

- API Test: Postman, Swagger UI.

- Automation Test: TestNG, IntelliJ, Selenium.

📅 Test Timeline

| Phase | Date | Description |
| --- | --- | --- |
| Requirement Analysis | 22/09 – 29/09 | Reviewing requirements and assigning tasks. |
| Sprint Setup (Jira) | 29/09 | Creating sprint and assigning tickets. |
| Test Case Design & Exec | Starts 30/09 | Creating and executing manual tests. |
| Bug Reporting | 01/10 – 15/11 | Continuous logging of defects. |
| Regression & Retesting | 05/11 – 12/11 | Retesting fixes and core flows. |
| Final manual documentation | 13&14/11 | Write test closure, presentation |
| API TESTING | 15/11-30/11 | Test API for all Module. |
| Automation Testing | 30/11-4/12 | Write test script using java for parabank. |

Test Deliverables

The following artifacts will be produced:

- Test Cases

- Bug Reports

- Requirement Traceability Matrix (RTM)

- Test Execution Report

- Test Closure Report

- API Test scripts

- API Test Closure

- Automation Test Script

- Automation Test closure

# Requirements

## Registration Module (REG)

REG-001: Customer must be on the home page of the ParaBank site: https://parabank.parasoft.com/parabank/index.htm.

REG-002: Customer must be able to open the registration form by clicking on the "Register" button.

REG-003: Customer must fill in all required personal information fields in the registration form.

Field Validation Requirements

REG-004: Name fields must not contain numbers.

REG-005: First Name and Last Name fields must not accept special characters.

REG-006: First Name and Last Name fields cannot be blank.

REG-007: First Name and Last Name fields cannot start with a space.

REG-008: First Name and Last Name fields must be between 2 and 30 characters.

REG-009: Address field cannot be blank.

REG-010: Address field cannot start with a space.

REG-011: Address field must not accept special characters.

REG-012: Address field must be between 10 and 45 characters.

REG-013: City field must not accept special characters.

REG-014: City field cannot be blank.

REG-015: City field must not contain numbers.

REG-016: City field cannot start with a space.

REG-017: City field must be between 2 and 20 characters.

REG-018: State field must not contain numbers.

REG-019: State field cannot be blank.

REG-020: State field must not accept special characters.

REG-021: State field cannot start with a space.

REG-022: State field must be between 2 and 20 characters.

REG-023: ZIP Code field cannot be blank.

REG-024: ZIP Code field must not accept special characters.

REG-025: ZIP Code field must accept only alphanumeric characters.

REG-026: ZIP Code must be between 2 and 20 characters.

REG-027: Phone Number field cannot be blank.

REG-028: Phone Number field must not accept special characters.

REG-029: Phone Number must contain only digits and be between 12 and 15 characters.

REG-030: SSN must contain exactly 10 digits and follow the format XXX XX XXXX (with spaces).

REG-031: Username must accept alphabetic or alphanumeric characters only.

REG-032: Username must be unique (no duplicates allowed).

REG-033: Username must be between 2 and 30 characters.

REG-034: Password must accept uppercase, lowercase, numbers, and special characters.

REG-035: Password length must be between 8 and 12 characters.

REG-036: Confirm Password must exactly match the Password field.

REG-037: Clicking the "Register" button must display a success message upon successful registration.

REG-038: Blank mandatory fields must display an error message: "[Field Name] is required."

REG-039: All error messages must be descriptive and specific to the corresponding field.

REG-040: The "Register/Submit" button must remain disabled until all mandatory fields are filled correctly.

## 2. Authentication Module (AUTH)

Login Requirements:

AUTH-001: Username field cannot be blank and must accept only registered usernames.

AUTH-002: Password field cannot be blank and must accept only valid passwords.

AUTH-003: Successful login must redirect to Account Overview page.

AUTH-004: Invalid credentials must display error: "The username and password could not be verified."

AUTH-005: Blank username or password must display error: "Please enter a username and password."

Password Recovery Requirements:

AUTH-006: Clicking "Forgot Login Info" must open lookup functionality.

AUTH-007: All fields in password recovery are mandatory.

AUTH-008: Valid registered data must display account information.

AUTH-009: Invalid data must display error: "The customer information provided could not be found."

AUTH-010: Support session persistence during navigation until logout.

## -3Account Management Module (ACC)

Account Overview Requirements:

ACC-001: Successful login must display Account Overview.

ACC-002: Account Overview must display: Account, Balance, Available Amount.

ACC-003: Account number must be clickable link with 5-digit format (no spaces).

ACC-004: Account overview must always reflect latest transaction data without delay.

ACC-005: System must display last login date/time for security purposes.

New Account Requirements:

ACC-006: Customer must select account type (Savings or Checking).

ACC-007: System must display existing accounts for fund transfer to new account.

ACC-008: Successful account creation must display success message with new account number.

Account Security & Management:

ACC-009: Customer must be able to freeze or close accounts.

Account Details Page:

ACC-010: The system MUST require a final confirmation (with details displayed) before permanently closing or freezing any account.

ACC-011: Clicking on account number must open detailed account page.

ACC-012: Detailed account page must display: Account Number, Account Type, Current Balance, Recent Transactions (last 10).

Multiple Accounts Handling:

ACC-013: Customer must be able to switch between multiple accounts (Checking, Savings, Loan) in the Account Overview.

ACC-014: Customer must be able to set a default account for transactions.

ACC-015: The user MUST be able to designate one of their accounts as the "Default Account" for pre-selection in transaction forms.

ACC-016: The system MUST remember the user's selected default account.

Account Statements:

ACC-017: Statement must include: Account Number, Period Selected, Opening Balance, Closing Balance, Transactions List.

ACC-018: Customer must be able to filter statement by Date Range and Transaction Type.

## -4Transaction History Requirements

TRX-001 — Date Filter The system must allow users to search and filter transactions by a valid date or date range.

TRX-002 — Amount Filter The system must allow users to filter transactions by amount. The amount must be numeric.

TRX-003 — Transaction ID Filter The system must allow users to search for a transaction using a valid Transaction ID.

TRX-004 — Type Filter The system should allow filtering by transaction type (Credit/Debit).Note: This feature is not implemented in the current ParaBank U version.

TRX-005 — Numeric Amount The transfer amount must be numeric.

TRX-006 — Non-Zero / Non-Blank Amount The transfer amount cannot be blank or zero.

TRX-007 — Balance Check A transfer cannot exceed the available balance of the source account.

TRX-008 — Valid Account Selection Both the source and destination accounts must be selected and valid.

TRX-009 — Distinct Accounts The system must not allow transferring funds from an account to the same account.

TRX-010 — Balance Update A successful transfer must debit the source account and credit the destination account.

TRX-011 — Confirmation & Logging After a successful transfer, the system must display a confirmation message and record the transaction in the transaction history.

TRX-012: Payee name must not accept special characters.

TRX-013: Payee name cannot be blank.

TRX-014: Payee name cannot start with space.

TRX-015: Verify Account must match Account number.

TRX-016: Payment amount must be numeric and cannot be blank.

TRX-017: Payment amount must be ≥1 and ≤ source account balance.

TRX-018: Source account must be valid registered 5-digit account.

TRX-019: Successful payment must debit source account.

## 5. Profile Management Module (PROF)

PROF-001: Update Contact Info must display pre-populated registration data.

PROF-002: Customer must update information according to registration validation rules.

PROF-003: Successful update must display "Profile Updated" message.

PROF-004: Customer must be able to update password, email, and phone number with OTP verification

## 6. Loan Management Module (LN)

LN-001: Loan amount must be numeric and cannot be blank.

LN-002: Down payment must be ≤ loan amount.

LN-003: Source account must be valid with sufficient balance for down payment.

## 7. System Module (SYS)

SYS-001: Clicking "Logout" must successfully terminate user session.

SYS-002: Clicking on ParaBank logo must redirect to homepage.

SYS-003: Browser back/forward navigation must not break logged-in session

SYS-004: System must auto-logout when browser is closed.

SYS-005: Application must support multiple languages for international customers

Automation Test Objective – Test Closure Phase

The objective of the Automation Test Closure phase for the ParaBank project is to formally conclude all automated testing activities executed using Java + Selenium WebDriver, ensuring that all automated scenarios covering critical system flows have been completed, validated, and meet the defined quality benchmarks required for release stability.

The Automation Test Closure phase aims to:

1. Validate Completion of All Automation Activities

Ensure that all planned automation scripts—developed using Java, Selenium, TestNG, and Page Object Model (POM) have been successfully executed and results fully documented.

Automation scope included:

• Registration Module (REG-001 to REG-040)

Field validations, required fields, form submission, and UI behavior under positive and negative conditions.

• Authentication & Password Recovery (AUTH-001 to AUTH-010)

Login workflow, invalid credentials, error messages, and session validation.

• Account Management (ACC-001 to ACC-018)

Account overview, clickable account numbers, default account logic, and account creation stability.

• Transactions & Transfers (TRX-001 to TRX-017)

Date and amount filters, transaction table verification, transfer validations, and balance update rules.

• Profile Management (PROF-001 to PROF-003)

Profile data update, input validation, and UI behavior.

• Loan Management (LN-001 to LN-003)

Loan calculation rules and input boundaries.

• System Controls (SYS-001 to SYS-005)

Navigation behavior, session termination, multi-language UI checks.

All automated scripts were executed on stable test environments and validated against expected results.

2. Assess Automation Execution Results and Defect Metrics

- Confirm all automation scripts ran successfully across Chrome browser environments.

- Ensure failed scripts were analyzed, debugged, and re-executed.

- Verify no automation failures block critical business workflows, including:

  - Login

  - Registration

  - Account overview

  - Transfers and balance updates

- Confirm that all failures were captured with logs, screenshots, and detailed execution reports (TestNG & Extent Reports).

3. Validate Automation Coverage and Acceptance Criteria

- Ensure full traceability between automated test cases and functional requirements (REG–SYS).

- Validate that automation covers:

  - Happy scenario & End-End Scenario.

  - Boundary value inputs.

  - UI workflow validation.

  - Business rule enforcement.

  - Error messages and edge-case handling.

- Confirm that automated scripts follow POM design, stable locators, and reusable methods ensuring maintainability and scalability.

4. Confirm System Readiness for Release

Based on automation execution:

- Assess overall system stability under repeated automated regression runs.

- Evaluate risks revealed by automation failures, inconsistent UI responses, or business logic mismatches.

- Confirm all critical user journeys remain intact after repeated automated execution cycles.

- Provide a go/no-go recommendation based on automation results, defect impact, and system behavior consistency.

5. Produce Final Automation Test Documentation

All automation deliverables were prepared and archived, including:

- Automation Execution Summary

- Selenium Test Reports (TestNG Reports)

- List of automated test cases and mapped requirements

- Source code repository (Java + Selenium framework)

- Environment configuration (Java version, browser drivers, OS, Selenium version)

All files were archived to support regression testing, audits, and future maintenance.

Test Scope – ParaBank Functional, and Automation Testing

The testing scope for the ParaBank project includes complete verification of all functional, validation, usability, and automation behaviors across core modules:
Registration (REG), Authentication (AUTH), Account Management (ACC), Transaction History & Transfers (TRX), Profile Management (PROF), Loan Management (LN), and System Functions (SYS).

Testing covers UI workflows, field validations, navigation behavior, error-handling accuracy, business rules, and automated regression flows executed using Java + Selenium.

1. Registration Module (REG) – In Scope

Testing includes:

- Page access and form opening

- Required fields and detailed field validations

  - Length, format, character rules, blank fields, leading spaces

  - Specific error messages

- Username uniqueness & password rules

- Confirm-password matching

- Successful registration workflow

- Disabled register button until all validations pass

Requirements Covered: REG-001 to REG-040

2. Authentication Module (AUTH) – In Scope

Testing includes:

- Login with valid/invalid credentials

- Error messages for blank inputs

- Password recovery using registered/unregistered data

- Session persistence and logout

Out of Scope: Temporary password generation rules
Requirements Covered: AUTH-001 to AUTH-010

3. Account Management Module (ACC) – In Scope

Testing includes:

- Account Overview accuracy

- Account number formatting & clickable links

- Real-time balance reflection

- New account creation

- Freeze/close account with confirmation

- Account details page validation

- Multi-account switching

- Default account retention

- Statements & filtering

Requirements Covered: ACC-001 to ACC-018

4. Transaction History & Transfer Module (TRX) – In Scope

Testing includes:

- Filtering by date, amount, ID, and type

- Amount validation (numeric, zero, blank)

- Balance validation before transfers

- Valid/invalid account selection

- Same-account transfer restrictions

- Debit/credit balance updates

- Confirmation messages and TRX logging

- Bill Pay sending & receiving validation

Requirements Covered: TRX-001 to TRX-018

5. Profile Management Module (PROF) – In Scope

Testing includes:

- Pre-populated user data

- Updating profile fields with same rules as registration

- Success messages

Out of Scope: OTP verification for phone/email/password
Requirements Covered: PROF-001 to PROF-003

6. Loan Management Module (LN) – In Scope

Testing includes:

- Loan amount validation

- Down payment vs. total amount rules

- Balance verification for down payment

Requirements Covered: LN-001 to LN-003

7. System Module (SYS) – In Scope

Testing includes:

- Logout & session handling

- Navigation via ParaBank logo

- Browser back/forward behavior

- Auto-logout on browser closing

Requirements Covered: SYS-001 to SYS-005

8. Automation Testing – In Scope

Automation implemented using Java + Selenium WebDriver, covering:

- Login

- Registration

- Account Overview

- Transfers & balance updates

- Core regression workflows

- Re-execution of all stable, business-critical paths

Framework used: Java + Selenium + TestNG + POM.

10. Features NOT to Be Tested (Out of Scope)

- Transaction Type Filter (Credit/Debit) not implemented

- Temporary password generation

- OTP verification

- Backend database-level testing

- Integration with external payment gateways

- Performance, load, and stress testing

- Penetration and advanced security testing

- Multi-language support

Automation Test Approach – ParaBank (Java + Selenium)

The automation testing approach for the ParaBank project is requirements-driven and focuses on ensuring that all critical UI workflows are validated through stable, repeatable, and scalable automation scripts developed using Java, Selenium WebDriver, TestNG, and the Page Object Model (POM) design pattern.
The goal is to automate high-risk and core business flows to support regression, improve consistency, and enhance product readiness for release.

1. Requirements Coverage Through Automation

All automated scripts are directly mapped to functional requirements across REG, AUTH, ACC, TRX, PROF, LN, and SYS modules.
Automation covers:

- Negative UI scenarios (invalid inputs, error messages)

- Field validation and workflow transitions

- Boundary conditions (limits for character length, numeric inputs)

- UI error-handling and screen-to-screen navigation

Automation traceability is maintained through a Requirement Traceability Matrix (RTM).

2. Automation Methodology

A structured automation strategy is applied using:

Java + Selenium WebDriver

For stable UI interactions, accurate element handling, and efficient execution.

TestNG

For execution control, grouping, parallel runs, and reporting.

Page Object Model (POM)

To improve maintainability, readability, and reusability of automation scripts.

Automation Scope Includes

- Login & Logout (AUTH)

- Registration (REG positive paths)

- Account Overview & account navigation (ACC)

- Transaction History checks & Transfer flows (TRX)

- Profile Update flows (PROF)

- Basic Loan Calculations validation (LN)

- System behaviors such as logo navigation & session handling (SYS)

Automation provides regression stability and repeatedly validates core functions after each building.

3. Functional Focus for Automation

Automation prioritizes UI flows that are:

✔ High risk
✔ Frequently used
✔ Stable and repetitive
✔ Essential for regression

Registration (REG)

- Field validations

- Username uniqueness & password rules

- Correct form submission behavior

Authentication (AUTH)

- Valid & invalid login workflows

- UI error messages

Account Management (ACC)

- Account overview page behavior

- Account number click navigation

- Balance visibility & UI updates

Transactions (TRX)

- Transaction table display

- Filters (date, amount, ID)

- Transfer amounts & validation rules

- Balance updates after transfers

Profile Management (PROF)

- Updating fields and verifying UI responses

Loan Management (LN)

- UI validation of loan amount and down-payment rules

System (SYS)

- Navigation through header/logo

- Browser back-forward handling

- Logout & session behavior

4. Risk-Based Prioritization for Automation

High-priority automation scripts focus on:

- Login and authentication flows

- Account access and balance visibility

- Money transfer correctness

- Session stability and logout behavior

- Navigation logic

Lower-risk or rarely-used screens are automated after core flows.

5. Test Data Strategy

1. Boundary Value Analysis (BVA)

Applied to validate numeric and character-based fields and system limits across multiple modules:

- Registration (REG):

  - First Name, Last Name: 2–30 characters

  - Address: 10–45 characters

  - City & State: 2–20 characters

  - ZIP Code: 2–20 characters

  - Phone Number: 12–15 digits

  - Password: 8–12 characters

- Transactions (TRX):

  - Transfer Amount: lower boundary = 0 rejected, upper boundary = available balance accepted

- Loan Module (LN):

  - Loan Amount & Down Payment: minimum/maximum values validated

- System Limits:

  - Maximum number of accounts creation

2. Equivalence Partitioning (EP)

Used to group input data into valid and invalid classes for efficient coverage:

- Registration & Profile (REG, PROF):

  - Names: alphabetic vs. numeric/special characters

  - Address/City/State: valid vs. invalid characters, blank, or leading space

  - Username: valid/invalid characters, uniqueness, and length

  - Password: valid combinations of letters, numbers, special characters

- Authentication (AUTH):

  - Valid/invalid username-password combinations

  - Password recovery with correct vs. incorrect customer data

- Transaction History & Transfers (TRX):

  - Numeric vs. non-numeric amounts

  - Valid vs. invalid account selections

- Loan Module (LN):

  - Valid vs. invalid source account balances

3. Error Guessing

Applied to uncover hidden UI, workflow, and validation issues not explicitly covered by requirements:

- Registration & Profile (REG, PROF):

  - Special characters, spaces, blank entries, or partially completed forms

- Authentication (AUTH):

  - Repeated invalid logins, quick navigation, session persistence issues

- Account & Transactions (ACC, TRX):

  - Same-account transfer attempts

  - Freezing/closing accounts without confirmation

  - Unexpected sequence of multiple transfers or account switches

- System (SYS):

  - Browser back/forward navigation after logout

  - Abrupt browser close to test session auto-logout

4. Exploratory Testing

Performed to evaluate behaviors of complex or dynamic features across modules:

- Default Account Selection & Multi-Account Handling (ACC):

  - Switching between Checking, Savings, and Loan accounts

  - Retention of default account selection during navigation and transactions

- Statement Filtering (ACC, TRX):

  - Applying multiple date ranges and transaction types

  - Behavior when no transactions match filters

- Profile & Security Features (PROF, AUTH, SYS):

  - OTP verification during password/email/phone updates

  - Temporary password generation & expiration

  - Multilingual support verification

- Loan Operations (LN):

  - Down payment handling edge cases and insufficient balance scenarios

6. Automation Exit Criteria

Automation testing is considered complete when:

- All planned automation scripts are implemented and executed

- All critical/high failures are fixed and re-executed successfully

- RTM shows 100% coverage of automated requirements

- All core flows (AUTH → REG → ACC → TRX → PROF → SYS) pass in automation

- Selenium reports (HTML / TestNG) show stable and repeatable results

Summary

- Automation ensures repeatable and consistent validation of UI flows.

- Java + Selenium + POM provides stability, scalability, and maintainability.

- Risk-based automation ensures focus on critical business operations.

- Successful execution increases confidence in system readiness for release.

# Test Execution Summary

- Registration Module

Total Test Cases	 64

Test Cases Passed	28

Test Cases Failed	36

Pass Rate	28/64≈43.75%

Total Defects Found	: 36

- Forget Login

Total Test Cases	46

Test Cases Passed	14

Test Cases Failed	32

Pass Rate	14/46≈30.43%

Total Defects Found: 32

- Authentication Module

Total Test Cases	11

Test Cases Passed	4

Test Cases Failed	7

Pass Rate	4/11≈36.3%

Total Defects Found: 7

- Account & Transaction

Total Test Cases	36

Test Cases Passed	29

Test Cases Failed	7

Pass Rate	7/36≈80%

Total Defects Found: 7

- Profile, Loan & System Module

Total Test Cases	9

Test Cases Passed	8

Test Cases Failed	1

Pass Rate	8/9≈88%

Total Defects Found	: 7

Total Test Cases Executed → 166

Total Passed → 83

Total Failed → 83

Overall Pass Rate → 50%

Total Defects Logged → 89

Highest defect contribution → Registration (40.45%)

Highest pass rate → Profile/Loan/System (88%)

3. Executive Bug Summary

- Total Bugs Reported → 89

- High concentration of defects in:

  - Registration (40.45%)

  - Forget Login (35.95%)

- These two modules alone account for 76.4% of all bugs

- Remaining modules → 7 bugs each, showing better stability

- Overall defect pattern indicates:

  - Validation gaps

  - From handling issues

  - Error message inconsistencies