## Test Plan — ParaBank Project

## 1. Team member

- Kerolos George

- Abdelsabour Mohamed

- Nour Hussein

- Mahmoud Sameeh

- Mohamed Wageeh

## 2. Test Plan Identifier

ID: TP-PARABANK-FALCON-001

## 3. Introduction

Project Description: ParaBank is a demo website used for demonstrations of Parasoft software solutions. It simulates a realistic online banking website. It is important to note that ParaBank is not a real bank.

Objective: The objective of this test plan is to define the strategy for verifying the functional, validation, usability, and security-related behaviors of the ParaBank application. This includes ensuring all requirements (REG, AUTH, ACC, TRX, PROF, LN, SYS) are fully validated and the application meets quality benchmarks.

Scope: The scope includes full functional testing of the Web Application, covering UI behavior, field validations, data processing, and business rules across the defined modules.

## 4. Test Items

System Under Test (SUT):

- Web Application: ParaBank Demo Site

- URL: https://parabank.parasoft.com/parabank

## 5. Features to be Tested

The following modules are in scope for testing:

- Registration Module (REG): Form functionality, field validations (Name, Address, City, State, ZIP, Phone, SSN), username uniqueness, and password complexity.

- Authentication Module (AUTH): Login (valid/invalid), password recovery, session persistence, and logout.

- Account Management Module (ACC): Account overview, new account creation, account freezing/closing, account details, and switching between accounts.

- Transaction History & Transfers (TRX): Transaction filtering (Date, Amount, ID), fund transfers (numeric validation, balance checks), and bill pay.

- Profile Management Module (PROF): Updating contact info (Address, Phone, etc.).

- Loan Management Module (LN): Loan applications, down payment validation, and source account checks.

- System Module (SYS): Session termination, browser navigation handling (back/forward), and multi-language support.

## 6. Features NOT to be Tested (Out of Scope)

The following features are explicitly excluded from this test plan or are not implemented:

- Transaction Type Filter: Filtering by Credit/Debit (TRX-004) is not implemented in the current version.

- Temporary Password Generation: Rules regarding temporary passwords are out of scope.

- OTP Verification: One-Time Password verification for phone/email/password updates is out of scope.

## 7. Test Approach

Strategy: A hybrid approach will be used, combining manual and automated testing. The strategy is Requirements-Driven and Risk-Based.

Testing Types:

- Functional Testing: Verifying business logic and flows.

- UI/Validation Testing: Checking field limits, formats, and error messages.

- Regression Testing: Executing core flows and retesting fixes.

- Security/Session Testing: Verifying session persistence and auto-logout.

Test Techniques:

- Boundary Value Analysis (BVA): For numeric fields (Amounts, ZIP) and lengths.

- Equivalence Partitioning (EP): Grouping valid/invalid inputs (e.g., alphanumeric vs special chars).

- Error Guessing: Predicting common user errors (e.g., leading spaces, negative amounts).

- Exploratory Testing: For dynamic features like multi-account handling.

## 8. Test Environment

Hardware/Software Requirements:

- Operating System: Windows 11 Pro

- Browsers: Google Chrome (Latest Stable), Mozilla Firefox (Latest Stable)

- Network: Public Internet Connection

Tools:

- Test Management: Jira

- Documentation: Google Docs, Excel

- Communication: Discord

- Version Control: GitHub

## 9. Test Deliverables

The following artifacts will be produced:

- Test Cases: Detailed steps for positive and negative scenarios.

- Bug Reports: Logged in Jira with severity and priority.

- Requirement Traceability Matrix (RTM): Mapping requirements to test cases.

- Test Execution Report: Summary of pass/fail rates.

- Test Closure Report: Final summary of testing activities and defect metrics.

## 10. Testing Schedule

Dates are based on the project timeline.

| Phase | Date | Description |
| --- | --- | --- |
| Requirement Analysis | 22/09 – 29/09 | Reviewing requirements and assigning tasks. |
| Sprint Setup (Jira) | 29/09 | Creating sprint and assigning tickets. |
| Test Case Design & Exec | Starts 30/09 | Creating and executing manual tests. |
| Bug Reporting | 01/10 – 15/11 | Continuous logging of defects. |
| Regression & Retesting | 05/11 – 12/11 | Retesting fixes and core flows. |
| Final Documentation | 15/11 | Test Closure Report generation. |