API Testing Closure Report - ParaBank System

Project Information

Project: ParaBank Demo Banking System
Team: Falcon Team
Leader: Eng. Abdelrahman Ramadan
Team Members: Kerolos George (Accounts API), Abdelsabour Mohamed (Customer API), Nour Hussein (Transactions API), Mohamed Wageeh (Loans & Positions API), Mahmoud Sameeh (System & Utility API)
Test Period: September - November 2024
Report Date: November 15, 2024

1. Executive Summary

Overall API Testing Outcome

| Metric | Value |  |
| --- | --- | --- |
| Total API Test Cases Executed | 241 |  |
| Total API Test Cases Passed | 160 |  |
| Total API Test Cases Failed | 81 |  |
| Overall Pass Rate | 66.39% |  |
| Total API Defects | 81 |  |
| Critical API Defects | 15 |  |
| High Priority API Defects | 48 |  |

Key findings (top-level):

- The suite exposed major validation and business logic gaps (Customer Update, Transactions filters, Authentication status codes).

- Accounts, Loans & Positions are relatively stable; Customer and System/Utility APIs contain the majority of high/critical defects.

Release recommendation: DO NOT promote this build to production. Significant fixes required for input validation, status-code correctness, and business logic.

2. Test Objective & Scope

Objective: Validate ParaBank REST APIs for correctness of behavior, input validation, HTTP semantics, business logic, and stability across the environment.

Scope Summary

| API Category | Team Member | Endpoints Covered | Test Cases |
| --- | --- | --- | --- |
| Accounts API | Kerolos George | 6 endpoints | 36 |
| Customer API | Abdelsabour Mohamed | 5 endpoints | 119 |
| Transactions API | Nour Hussein | 7 endpoints | 18 |
| Loans & Positions API | Mohamed Wageeh | 6 endpoints | 30 |
| System & Utility API | Mahmoud Sameeh | 8 endpoints | 38 |
| Total | 5 Team Members | 32 Endpoints | 241 |

3. Test Approach

Methodology: Manual and exploratory API testing using Postman collections, with focus on:

- Positive scenarios (happy path)

- Negative and boundary inputs (validation)

- Business logic correctness (funds, loans, positions)

- Performance spot checks (response times)

- Compliance with REST / HTTP status codes

Tools: Postman, Excel/Sheets for test matrix, Jira for defects, screenshots as evidence.

4. Execution Summary by API Area

4.1 Accounts API (Kerolos George)

| Metric | Value | Analysis |
| --- | --- | --- |
| Total Test Cases | 36 | Comprehensive basic account flows covered |
| Passed | 35 | 97.22% Pass Rate |
| Failed | 1 | Minor validation/status-code mismatch |
| Defects Found | 12 | Mostly validation/status-code issues |

Summary: Accounts endpoints are mature; only small validation and edge-case fixes required.

4.2 Customer API (Abdelsabour Mohamed

| Metric | Value | Analysis |
| --- | --- | --- |
| Total Test Cases | 119 | Heavy validation coverage |
| Passed | 63 | 52.94% Pass Rate |
| Failed | 56 | Many validation/business-rule failures |
| Defects Found | 56 | Critical validation gaps detected |

Critical finding: /customers/update API returns 200 OK for invalid/empty/malicious inputs (BG_002–BG_012 series). This is a major data integrity & security risk and must be fixed as top priority.

4.3 Transactions API (Nour Hussein)

| Metric | Value | Analysis |
| --- | --- | --- |
| Total Test Cases | 18 | Core filters & transaction flows |
| Passed | 11 | 61.11% Pass Rate |
| Failed | 7 | Filter logic / missing endpoints |
| Defects Found | 7 | Business logic and missing endpoint (transactions by id) |

Key issues: Illogical date/amount inputs are accepted and return results; the transaction-by-ID endpoint returned 404 (BUG_001).

4.4 Loans & Positions API (Mohamed Wageeh)

| Metric | Value | Analysis |
| --- | --- | --- |
| Total Test Cases | 30 | Complex financial flows |
| Passed | 29 | 96.67% Pass Rate |
| Failed | 1 | Loan approval logic mismatch (BUG_01) |
| Defects Found | 1 | Business-rule defect in loan approval |

Summary: Largely stable; only the loan-approval edge-case needs correction.

4.5 System & Utility API (Mahmoud Sameeh)

| Metric | Value | Analysis |
| --- | --- | --- |
| Total Test Cases | 38 | Database, init, JMS, system params |
| Passed | 22 | 57.89% Pass Rate |
| Failed | 16 | Content-type handling, parameter validation failures |
| Defects Found | 16 | Incorrect status codes and lenient content-type handling |

Key issues: GET /login/{username}/{password} returns 400 instead of 401/404 for auth failures (BG_008–BG_014). initializeDB accepts text/plain (BG_002 / BG_005) and returns unexpected 204.

5. Defect Analysis

5.1 Overall Defect Metrics

| Category | Count | Percentage |
| --- | --- | --- |
| Total API Defects | 81 | 100% |
| Critical Severity | 24 | 29.63% |
| Major Severity | 45 | 55.56% |
| Minor Severity | 12 | 14.81% |
| High Priority | 48 | 51.61% |
| Medium Priority | 40 | 49.38% |
| Low Priority | 1 | 1.23% |

Defect density: ~0.39 defects per test case.

5.2 Critical defects by area (top contributors)

- Customer API: 10 critical defects (validation bypass, missing checks on /customers/update).

- System/Auth: 4 critical defects (wrong HTTP codes for auth and input validation).

- Transactions: 1 critical defect (missing transaction-by-id endpoint / incorrect behavior).

6. Implementation & Coverage

Endpoint implementation status:

- Fully implemented & working: 24 endpoints (≈75%)

- Implemented with defects: 5 endpoints (≈15.6%)

- Partially implemented: 2 endpoints (≈6.25%)

- Not implemented: 1 endpoint (transaction by id)

Top missing/problematic endpoints:

- /transactions/{transactionId} — returned 404 (not implemented).

- /customers/update — accepts invalid inputs and returns 200 OK.

- /login/{username}/{password} — incorrect HTTP status codes on failure.

7. Risk Assessment

High-risk areas (need immediate attention):

- Customer Update API — data corruption & security risk.

- Authentication — incorrect HTTP semantics; security risk.

- Transaction filters — data integrity issues when illogical inputs are accepted.

- Loan approval logic — financial/business risk (low count but high impact).

Business impact: Critical and high-severity defects can cause data corruption, operational outages, and open attack surface for malicious inputs.

8. Test Artifacts Delivered

- Postman Collections for all API categories.

- 241 API Test Cases (documented).

- 81 Defect reports in Jira with screenshots/evidence attached.

- Spot performance test results (response-time checks).

Artifact locations: Postman repo /api-tests, test matrix in Google Sheets, defects in Jira PARA-API-2024, evidence folder with Postman screenshots.

9. Lessons Learned & Recommendations

What went well

- Comprehensive endpoint coverage across teams.

- Early detection of systemic validation issues.

- Good collaboration across team owners.

Improvement areas

- Server-side validation must be implemented and enforced (especially /customers/update).

- HTTP status-code correctness — align to REST semantics (401 vs 400 vs 404).

- Contract testing / OpenAPI — enforce schema with contract tests to avoid regressions.

- Automation — create automated regression suite (Newman/Postman CI) focusing on validation and security.

Tactical recommendations (immediate)

- Sprint 1: Fix /customers/update validation, correct /login status codes, implement /transactions/{transactionId}.

- Sprint 2: Harden form fields (name, address, phone, SSN validations), validate content-type handling, and fix system parameter endpoints.

- Sprint 3: Full regression, security scan, and performance baseline.

10. Exit Criteria (for next release)

- 95%+ test pass rate on full regression.

- Zero critical defects open.

- All authentication, validation, and transaction endpoints returning correct HTTP codes and behaviours.

- Automated regression run integrated in CI.

11. Conclusion

The test campaign identified critical validation and status-code issues that must be resolved before production release. Accounts and Loans/Positions modules are in good shape; however the Customer and System areas represent significant risk and require immediate remediation.

Final verdict: NOT PRODUCTION READY — require 2–3 sprints of fixes and re-testing.