# Falcon Team

Leader: Eng \ Abdelrahman Ramadan

Team member

- Kerolos George

- Abdelsabour Mohamed

- Nour Hussein

- Mahmoud Sameeh

- Mohamed Wageeh

# ParaSoft Demo Website

ParaBank is a demo site used for demonstrations of Parasoft software solutions.

All materials herein are used solely for simulating a realistic online banking website.

In other words: ParaBank is not a real bank!

For more information about Parasoft solutions please visit us at:

www.parasoft.com or call 888-305-0041

Test Environment

Operating System

- Windows 11 Pro

Tools Used

- Jira, Excel, Google Docs, Discord, GitHub.

Browsers

- Google Chrome (latest stable release)

- Mozilla Firefox (latest stable release)

Test Environment URL

- https://parabank.parasoft.com/parabank

Network

- Public internet connection

# 📅 Test Timeline

| Phase | Date | Description |
| --- | --- | --- |
| Requirement Analysis | 22/09 – 29/09 | Requirements collected, reviewed, and divided across the team. |
| Sprint Setup (JIRA) | 29/09 | Sprint created, and all tasks assigned to testers. |
| Manual Test Case Design & Execution Start | 30/09 | Testers began creating test cases and executing them module by module. |
| Weekly Team Meetings | Every Week (Saturday) | Team held weekly sync meetings to review progress, clarify requirements, discuss blockers, and align on next sprint goals. |
| Bug Reporting & Tracking | 01/10 – 15/11 | Defects logged continuously in JIRA throughout all sprints. |
| Regression & Retesting | 05/11 – 12/11 | Executed regression on core flows + retesting major fixes. |
| Final Consolidation & Documentation | 15/11 | All modules combined into the final Test Closure Report. |

# Requirements

## Registration Module (REG)

REG-001: Customer must be on the home page of the ParaBank site: https://parabank.parasoft.com/parabank/index.htm.

REG-002: Customer must be able to open the registration form by clicking on the "Register" button.

REG-003: Customer must fill in all required personal information fields in the registration form.

Field Validation Requirements

REG-004: Name fields must not contain numbers.

REG-005: First Name and Last Name fields must not accept special characters.

REG-006: First Name and Last Name fields cannot be blank.

REG-007: First Name and Last Name fields cannot start with a space.

REG-008: First Name and Last Name fields must be between 2 and 30 characters.

REG-009: Address field cannot be blank.

REG-010: Address field cannot start with a space.

REG-011: Address field must not accept special characters.

REG-012: Address field must be between 10 and 45 characters.

REG-013: City field must not accept special characters.

REG-014: City field cannot be blank.

REG-015: City field must not contain numbers.

REG-016: City field cannot start with a space.

REG-017: City field must be between 2 and 20 characters.

REG-018: State field must not contain numbers.

REG-019: State field cannot be blank.

REG-020: State field must not accept special characters.

REG-021: State field cannot start with a space.

REG-022: State field must be between 2 and 20 characters.

REG-023: ZIP Code field cannot be blank.

REG-024: ZIP Code field must not accept special characters.

REG-025: ZIP Code field must accept only alphanumeric characters.

REG-026: ZIP Code must be between 2 and 20 characters.

REG-027: Phone Number field cannot be blank.

REG-028: Phone Number field must not accept special characters.

REG-029: Phone Number must contain only digits and be between 12 and 15 characters.

REG-030: SSN must contain exactly 10 digits and follow the format XXX XX XXXX (with spaces).

REG-031: Username must accept alphabetic or alphanumeric characters only.

REG-032: Username must be unique (no duplicates allowed).

REG-033: Username must be between 2 and 30 characters.

REG-034: Password must accept uppercase, lowercase, numbers, and special characters.

REG-035: Password length must be between 8 and 12 characters.

REG-036: Confirm Password must exactly match the Password field.

REG-037: Clicking the "Register" button must display a success message upon successful registration.

REG-038: Blank mandatory fields must display an error message: "[Field Name] is required."

REG-039: All error messages must be descriptive and specific to the corresponding field.

REG-040: The "Register/Submit" button must remain disabled until all mandatory fields are filled correctly.

## 2. Authentication Module (AUTH)

Login Requirements:

AUTH-001: Username field cannot be blank and must accept only registered usernames.

AUTH-002: Password field cannot be blank and must accept only valid passwords.

AUTH-003: Successful login must redirect to Account Overview page.

AUTH-004: Invalid credentials must display error: "The username and password could not be verified."

AUTH-005: Blank username or password must display error: "Please enter a username and password."

Password Recovery Requirements:

AUTH-006: Clicking "Forgot Login Info" must open lookup functionality.

AUTH-007: All fields in password recovery are mandatory.

AUTH-008: Valid registered data must display account information.

AUTH-009: Invalid data must display error: "The customer information provided could not be found."

AUTH-010: Support session persistence during navigation until logout.

## -3Account Management Module (ACC)

Account Overview Requirements:

ACC-001: Successful login must display Account Overview.

ACC-002: Account Overview must display: Account, Balance, Available Amount.

ACC-003: Account number must be clickable link with 5-digit format (no spaces).

ACC-004: Account overview must always reflect latest transaction data without delay.

ACC-005: System must display last login date/time for security purposes.

New Account Requirements:

ACC-006: Customer must select account type (Savings or Checking).

ACC-007: System must display existing accounts for fund transfer to new account.

ACC-008: Successful account creation must display success message with new account number.

Account Security & Management:

ACC-009: Customer must be able to freeze or close accounts.

Account Details Page:

ACC-010: The system MUST require a final confirmation (with details displayed) before permanently closing or freezing any account.

ACC-011: Clicking on account number must open detailed account page.

ACC-012: Detailed account page must display: Account Number, Account Type, Current Balance, Recent Transactions (last 10).

Multiple Accounts Handling:

ACC-013: Customer must be able to switch between multiple accounts (Checking, Savings, Loan) in the Account Overview.

ACC-014: Customer must be able to set a default account for transactions.

ACC-015: The user MUST be able to designate one of their accounts as the "Default Account" for pre-selection in transaction forms.

ACC-016: The system MUST remember the user's selected default account.

Account Statements:

ACC-017: Statement must include: Account Number, Period Selected, Opening Balance, Closing Balance, Transactions List.

ACC-018: Customer must be able to filter statement by Date Range and Transaction Type.

## -4Transaction History Requirements

TRX-001 — Date Filter The system must allow users to search and filter transactions by a valid date or date range.

TRX-002 — Amount Filter The system must allow users to filter transactions by amount. The amount must be numeric.

TRX-003 — Transaction ID Filter The system must allow users to search for a transaction using a valid Transaction ID.

TRX-004 — Type Filter The system should allow filtering by transaction type (Credit/Debit).Note: This feature is not implemented in the current ParaBank U version.

TRX-005 — Numeric Amount The transfer amount must be numeric.

TRX-006 — Non-Zero / Non-Blank Amount The transfer amount cannot be blank or zero.

TRX-007 — Balance Check A transfer cannot exceed the available balance of the source account.

TRX-008 — Valid Account Selection Both the source and destination accounts must be selected and valid.

TRX-009 — Distinct Accounts The system must not allow transferring funds from an account to the same account.

TRX-010 — Balance Update A successful transfer must debit the source account and credit the destination account.

TRX-011 — Confirmation & Logging After a successful transfer, the system must display a confirmation message and record the transaction in the transaction history.

TRX-012: Payee name must not accept special characters.

TRX-013: Payee name cannot be blank.

TRX-014: Payee name cannot start with space.

TRX-015: Verify Account must match Account number.

TRX-016: Payment amount must be numeric and cannot be blank.

TRX-017: Payment amount must be ≥1 and ≤ source account balance.

TRX-018: Source account must be valid registered 5-digit account.

TRX-019: Successful payment must debit source account.

## 5. Profile Management Module (PROF)

PROF-001: Update Contact Info must display pre-populated registration data.

PROF-002: Customer must update information according to registration validation rules.

PROF-003: Successful update must display "Profile Updated" message.

PROF-004: Customer must be able to update password, email, and phone number with OTP verification

## 6. Loan Management Module (LN)

LN-001: Loan amount must be numeric and cannot be blank.

LN-002: Down payment must be ≤ loan amount.

LN-003: Source account must be valid with sufficient balance for down payment.

## 7. System Module (SYS)

SYS-001: Clicking "Logout" must successfully terminate user session.

SYS-002: Clicking on ParaBank logo must redirect to homepage.

SYS-003: Browser back/forward navigation must not break logged-in session

SYS-004: System must auto-logout when browser is closed.

SYS-005: Application must support multiple languages for international customers

# Objective

Test Objective – Test Closure Phase (ParaBank Project)

The objective of the Test Closure phase for the ParaBank project is to formally conclude all testing activities by verifying that each requirement across all modules (Registration, Authentication, Account Management, Transaction History, Profile Management, Loan Management, and System Functions) has been fully validated, all test deliverables are completed, and the application meets the defined quality benchmarks for release.

The Test Closure phase aims to:

1. Validate Completion of All Testing Activities

Ensure that every requirement defined in the ParaBank system, including REG, AUTH, ACC, TRX, PROF, LN, and SYS modules—has been fully covered by corresponding test cases, executed, and documented.
This includes:

- Registration (REG-001 to REG-040)
Field validations, form behavior, submission rules, and error handling.

- Authentication & Password Recovery (AUTH-001 to AUTH-010)
Login rules, credential validation, session handling, and recovery workflows.

- Account Management (ACC-001 to ACC-018)
Overview accuracy, account creation, security actions, switching accounts, and statement generation.

- Transaction History & Transfers (TRX-001 to TRX-017)
Filtering, transaction ID lookup, transfer validations, and account balance updates.

- Profile Management (PROF-001 to PROF-003)
Updating personal info with validation and OTP-based security.

- Loan Management (LN-001 to LN-003)
Loan input validation, down payment checks, and source account validation.

- System Controls (SYS-001 to SYS-005)
Session termination, navigation behavior, and language support.

2. Assess Test Results and Defect Metrics

- Confirm that all critical and high-severity defects are resolved.

- Ensure retesting and regression testing have been completed.

- Verify that no open defects block core flows:

  - Login

  - Registration

  - Account operations

  - Transaction and balance updates

- Confirm defect logs, screenshots, and evidence are properly documented.

3. Validate Requirement Coverage and Acceptance Criteria

- Ensure traceability from requirements (REG–SYS) to test cases and actual results.

- Confirm that all functional, UI, usability, validation, negative, and security-related checks were executed.

- Validate that the system adheres to:

  - Field validation rules

  - Business logic rules

  - Navigation rules

  - Data accuracy rules

  - Error-handling standards

4. Confirm System Readiness for Release

Based on executed tests and defect status:

- Assess overall product stability and readiness for deployment.

- Evaluate remaining risks and provide final go/no-go recommendations.

- Ensure no compliance or security-critical gaps remain (Sessions, OTP, Login, Transfers).

5. Produce Final Test Documentation

Compile and deliver all closure documents, including:

- Test Execution Summary

- Defect Summary Report

- Requirement Traceability Matrix (RTM)

- Test Evidence (screenshots, logs, videos)

- Environment & tool configuration details

- Lessons Learned (process improvements and gaps)

Ensure documents are archived for future regression or audits.

# Scope

Test Scope – ParaBank Functional & Validation Testing

The scope of testing for the ParaBank project includes complete verification of all functional, validation, usability, and security-related behaviors across the following modules: Registration (REG), Authentication (AUTH), Account Management (ACC), Transaction History & Transfers (TRX), Profile Management (PROF), Loan Management (LN), and System-Level Functions (SYS).

Testing covers UI behavior, field validations, data processing, workflow correctness, navigation consistency, error handling, and business rules.

1. Registration Module (REG) – In Scope

Testing includes full coverage of:

- Access to registration page

- Form opening functionality

- Required fields verification

- All detailed field validation rules:

  - Length rules

  - Format rules

  - Character restrictions

  - Blank-field handling

  - Leading space validation

  - Error message specificity

- Username uniqueness and password rules

- Confirm-password matching

- Registration success flow

- Disabled register button until all validations pass

Requirements Covered: REG-001 to REG-040

2. Authentication Module (AUTH) – In Scope

Testing includes:

- Login with valid and invalid credentials

- Error handling for blank fields

- Mandatory field verification in password recovery

- Recovery using registered vs. unregistered data

- Session persistence and logout behavior

Out of scope

- Temporary password generation rules

Requirements Covered: AUTH-001 to AUTH-010

3. Account Management Module (ACC) – In Scope

Testing includes:

- Display and correctness of Account Overview

- Account number formatting and links

- Real-time reflection of balances

- New account creation flow

- Freeze/close account actions with confirmation

- Account details page validation

- Multi-account handling and switching

- Default account behavior retention

- Account statements and filtering

Requirements Covered: ACC-001 to ACC-018

4. Transaction History & Transfer Module (TRX) – In Scope

Testing includes:

- Transaction filtering by date, amount, ID, and type

- Numeric validation for amounts

- Validation for zero/blank amounts

- Balance validation before transfers

- Account selection rules

- Account-to-same-account restrictions

- Balance updates for debit/credit after transfer

- Confirmation message and TRX logging

- Bill Pay Sending and Receiving Validation

Requirements Covered: TRX-001 to TRX-018

5. Profile Management Module (PROF) – In Scope

Testing includes:

- Pre-populated registration data

- Field update validation (same rules as registration)

- Successful profile update messages

Out of scope

- OTP verification for phone/email/password updates

Requirements Covered: PROF-001 to PROF-003

6. Loan Management Module (LN) – In Scope

Testing includes:

- Loan amount field validation

- Down payment vs. loan amount rule

- Validation of source account balance for down payment

Requirements Covered: LN-001 to LN-003

7. System Module (SYS) – In Scope

Testing includes:

- Logout functionality

- Navigation via ParaBank logo

- Browser navigation handling (back/forward)

- Auto-logout on browser close

- Multi-language support

Requirements Covered: SYS-001 to SYS-005

# Test Approach

The testing approach for ParaBank is requirements-driven, ensuring that every functional rule across all modules (REG, AUTH, ACC, TRX, PROF, LN, SYS) is fully validated through structured, risk-based testing methods. The goal is to confirm that all system behaviors match the detailed requirements before release and that critical business flows operate correctly, securely, and reliably.

1. Coverage of Requirements

All requirements from REG-001 to SYS-005 are mapped to test cases and covered through:

- Positive testing (valid inputs, correct flows)

- Negative testing (invalid inputs, blank fields, limits)

- Boundary testing (minimum/maximum lengths, number limits)

- Error-handling testing (accuracy of messages, field-specific errors)

A Requirement Traceability Matrix (RTM) ensures complete coverage.

2. Testing Method

A hybrid approach is used combining:

- Manual testing for field validation rules, UI behavior, form handling, and exploratory tests.

- Automated testing for stable, high-risk flows such as:

  - Login & Logout (AUTH)

  - Registration (REG positive paths)

  - Account Overview & Account actions (ACC)

  - Fund Transfers & Transaction history (TRX)

Automation supports regression and ensures repeated validation of core requirements.

3. Functional Focus Based on Requirements

Testing emphasizes high-risk requirement groups:

Registration (REG)

- Strict field validations (length, character limits, format, blank restrictions)

- Username uniqueness

- Password rules & confirmation

- Form submission behavior and error accuracy

Authentication (AUTH)

- Login rules for valid/invalid credentials

- Password recovery and session handling

- Error messages tied to missing or wrong data

Account Management (ACC)

- Display of account details, balances, and last login

- New account creation and account switching

- Freeze/close confirmation rules

- Statement filtering

Transactions (TRX)

- Date, amount, and transaction ID filtering

- Numeric and balance validation for transfers

- Updated balances and logging after successful transfer

Profile Management (PROF)

- Data update validation

Loan Management (LN)

- Numeric rules and down-payment validations

System (SYS)

- Session termination, logo navigation, browser actions, and language support

4. Risk-Based Prioritization

The highest priority is given to requirements that affect:

- Login and authentication (AUTH)

- Account access and balances (ACC)

- Money transfer correctness (TRX)

- Security and session rules (SYS)

Lower-risk or non-critical requirements are tested after core flows.

5. Test Data Approach

Requirement-specific datasets are prepared, including:

- Valid and invalid name/ZIP/phone formats

- Unique usernames

- Accounts with different balances

- Transactions covering date and value boundaries

- Valid and invalid recovery inputs

Data supports both positive and negative requirement coverage.

6. Exit Criteria Based on Requirements

Testing can close when:

- All requirements have verified test cases

- All critical/high defects related to requirements are fixed

- RTM shows full coverage

- All mandatory flows (REG → AUTH → ACC → TRX → PROF) pass successfully

.

# Test Techniques Used

1. Boundary Value Analysis (BVA)

Applied to validate numeric and character-based fields and system limits across multiple modules:

- Registration (REG):

  - First Name, Last Name: 2–30 characters

  - Address: 10–45 characters

  - City & State: 2–20 characters

  - ZIP Code: 2–20 characters

  - Phone Number: 12–15 digits

  - Password: 8–12 characters

- Transactions (TRX):

  - Transfer Amount: lower boundary = 0 rejected, upper boundary = available balance accepted

- Loan Module (LN):

  - Loan Amount & Down Payment: minimum/maximum values validated

- System Limits:

  - Maximum number of accounts creation

2. Equivalence Partitioning (EP)

Used to group input data into valid and invalid classes for efficient coverage:

- Registration & Profile (REG, PROF):

  - Names: alphabetic vs. numeric/special characters

  - Address/City/State: valid vs. invalid characters, blank, or leading space

  - Username: valid/invalid characters, uniqueness, and length

  - Password: valid combinations of letters, numbers, special characters

- Authentication (AUTH):

  - Valid/invalid username-password combinations

  - Password recovery with correct vs. incorrect customer data

- Transaction History & Transfers (TRX):

  - Numeric vs. non-numeric amounts

  - Valid vs. invalid account selections

- Loan Module (LN):

  - Valid vs. invalid source account balances

3. Error Guessing

Applied to uncover hidden UI, workflow, and validation issues not explicitly covered by requirements:

- Registration & Profile (REG, PROF):

  - Special characters, spaces, blank entries, or partially completed forms

- Authentication (AUTH):

  - Repeated invalid logins, quick navigation, session persistence issues

- Account & Transactions (ACC, TRX):

  - Same-account transfer attempts

  - Freezing/closing accounts without confirmation

  - Unexpected sequence of multiple transfers or account switches

- System (SYS):

  - Browser back/forward navigation after logout

  - Abrupt browser close to test session auto-logout

4. Exploratory Testing

Performed to evaluate behaviors of complex or dynamic features across modules:

- Default Account Selection & Multi-Account Handling (ACC):

  - Switching between Checking, Savings, and Loan accounts

  - Retention of default account selection during navigation and transactions

- Statement Filtering (ACC, TRX):

  - Applying multiple date ranges and transaction types

  - Behavior when no transactions match filters

- Profile & Security Features (PROF, AUTH, SYS):

  - OTP verification during password/email/phone updates

  - Temporary password generation & expiration

  - Multilingual support verification

- Loan Operations (LN):

  - Down payment handling edge cases and insufficient balance scenarios

5. Summary

- BVA ensures boundary correctness for numeric, character, and system limits.

- EP efficiently covers valid vs. invalid inputs across all fields and modules.

- Error Guessing identifies hidden defects, unusual workflows, and security/session gaps.

- Exploratory Testing validates unlisted or dynamic features to ensure robustness and usability.

This combination guarantees full requirement coverage, risk-based prioritization, and confidence in release readiness.

# Test Execution Summary

Registration Module

Total Test Cases	81

| priorty | Severity |
| --- | --- |
| High:15 | Critical:0 |
| Medium:66 | Major:33 |
| Low:0 | Minor: 48 |

Test Cases Passed	35

Test Cases Failed	46

Test Cases Blocked	0

Pass Rate	35/81≈43.70%

Total Defects Found	46

Authentication Module

| priorty | Severity |
| --- | --- |
| High:43 | Critical:21 |
| Medium: 31 | Major:48 |
| Low:3 | Minor: 8 |

Total Test Cases	77

Test Cases Passed	30

Test Cases Failed	47

Test Cases Blocked	0

Pass Rate	30/77≈38.96%

Total Defects Found	:42

| priorty | Severity |
| --- | --- |
| High:41 | Critical:13 |
| Medium: 18 | Major:39 |
| Low:1 | Minor: 8 |

Account & Transaction Module

Total Test Cases	60

Test Cases Passed	33

Test Cases Failed	21

Test Cases Blocked	5

Pass Rate	33/60≈55%

Total Defects Found	 21

Profile & loan & System module

| priorty | Severity |
| --- | --- |
| High:19 | Critical:7 |
| Medium: 6 | Major:15 |
| Low:1 | Minor: 4 |

Total Test Cases	26

Test Cases Passed	20

Test Cases Failed	2

Test Cases Blocked	4

Pass Rate	20/26≈76.92%

Total Defects Found	 2

# Defect analysis

Registration Module:

The defect analysis revealed that most issues fall into input validation, business rule violations, and missing frontend safeguards, including:

- Lack of proper name validation allowing numbers, special characters, or space-prefixed input to be accepted.

- Weak financial integrity safeguards within registration-related fields like SSN, City, State, Zip Code, and Phone Number.

- Missing or incorrect error message handling, where the system proceeds with registration even when validation rules are violated.

- Insufficient password complexity enforcement, failing to block insecure password-only input classes (lowercase, uppercase, numbers, special characters only).

| priority | Severty |
| --- | --- |
| High: 2 | Critical:0 |
| Medium: 44 | Major:18 |
| Low: 0 | Minor: 28 |

Authentication Module:

A. Backend Validation Is Not Enforced (Primary Root Cause)

- System proceeds successfully even when the UI shows rejection errors.

- All input fields suffer from server-side acceptance regardless of validity.

- Applies to:

  - Username length, allowed characters, uniqueness.

  - Password complexity and length boundaries.

  - First/Last name containing numbers, spaces, or special characters.

  - Address, City, and State illegal input acceptance.

  - SSN format, length, and character constraints.

  - ZIP Code lower/upper boundary violations.

B. Missing Boundary Enforcement

- Maximum and minimum field limits are displayed but useless.

- System does not stop users when typing:

  - Username = 1 character, or 31+ characters.

  - Password = 7 characters, or 13+ characters.

  - SSN = 8 or 10 digits, or alphabetic character inclusion.

  - ZIP Code > 20 or < 2 characters.

C. Business Logic Failure (Identity Integrity)

- SSN-specific business rules are not validated on server level.

- System accepts:

  - No spaces in SSN input.

  - Hyphens instead of spaces.

  - Any non-digit characters.
→ This undermines User Identity Verification, which is unacceptable for a banking app

| priority | Severty |
| --- | --- |
| High: 30 | Critical:0 |
| Medium: 12 | Major:39 |
| Low: 0 | Minor: 3 |

Account & Transaction Module:

1) Account Overview – Missing Core Information

- Balance updates, but transaction details do not appear.

- Last login timestamp is missing.

- No options to freeze or close accounts.

- No ability to switch accounts or set a default account.

- No “Statement” feature available.

2) Transaction Search & Filters – Unreliable Results

- Transaction ID search returns an error instead of the correct record.

- Date filter accepts illogical date ranges.

- Amount filter also accepts invalid or impossible values.

3) Transfer & Payments – Critical Business Logic Failures

- System accepts zero, negative, and invalid transfer amounts.

- Allows transfers that exceed the account balance, causing negative balances.

- Permits transferring money to the same account.

- Transfer feature is enabled even when the user has only one account.

- No confirmation prompt before executing a transfer.

- Almost all validation checks are missing (payee name, account match, amount format, etc.).

| priority | Severty |
| --- | --- |
| High: 17 | Critical:10 |
| Medium: 6 | Major:8 |
| Low: 0 | Minor: 5 |

Profile & loan & System module:

Both defects show failures in critical business processes:

- Loan approval logic is broken.

- User profile updates cannot be saved.

These issues directly affect reliability and user trust, and the system is not stable for production.

| priority | Severty |
| --- | --- |
| High: 1 | Critical: 0 |
| Medium: 1 | Major: 1 |
| Low: 0 | Minor: 1 |

1. Total Defects Overview

During the execution phase, a total of 113 defects were identified across all ParaBank modules.
This number reflects issues discovered through functional testing, validation checks, negative testing, exploratory testing, and error-guessing techniques.

This defect volume indicates significant instability across core features, particularly in Registration, Authentication, and Transaction modules.

2. Defect Distribution by Severity

| Severity | Count | Percentage |
| --- | --- | --- |
| Critical | 18 | 15.9% |
| Major | 52 | 46% |
| Minor | 43 | 38.1% |

Analysis

- Critical defects involve broken business logic, incorrect authentication behavior, negative balance issues, or financial calculation errors.

- Major defects include validation failures, UI logic issues, incorrect messages, and inconsistent system responses.

- Minor defects are mostly UI inconsistencies, alignment issues, and non-blocking behavior anomalies.

3. Defect Distribution by Priority

| Priority | Count | Percentage |
| --- | --- | --- |
| High | 70 | 62% |
| Medium | 43 | 38% |
| Low | 0 | 0% |

Analysis

A high number of High-priority defects indicates that the majority of reported issues directly impact:

- Authentication flow

- Registration validation

- Account access

- Transaction accuracy

- Core business logic

These issues must be resolved before the system can be considered stable or release ready.

4. Defect Density

Defect Density = Number of Defects / Number of Executed Test Cases

- Total Test Cases Executed: 244

- Total Defects Found: 113

📌 Defect Density = 113 / 244 = 0.46

A defect density of 0.46 implies that almost every second test case revealed a defect.
This highlights significant instability and incomplete implementation across key modules.

5. Functional Impact Analysis

The highest-impact defects were found in:

- Registration Validation Layer

- Authentication & Credential Logic

- Transaction Balancing & Fund Transfer Rules

- Account Overview Inconsistencies

These areas affect the system’s:

- Security

- Data integrity

- Financial logic

- User accessibility

- Core business workflows